| Key Guidance - This project-specific assessment must be read with MS-001, the current approved drawings, permits, temporary-works information and daily POWRA. Hazard is anything with the potential to cause harm. Risk combines likelihood and impact. Controls must reduce risk so far as is reasonably practicable (ALARP). All likelihood, impact and score entries marked TBC require validation by a competent assessor before approval or briefing. Dynamic review is required whenever conditions, people, plant, design, sequence or controls change. |  |  |  | Likelihood (L) |  | Multiplied by | Impact (I) | Equals | Risk Score Calculation. Likelihood. 1; 2; 3; 4; 5. I m p a c t; 5; 5; 10; 15; 20; 25. 4; 4; 8; 12; 16; 20. 3; 3; 6; 9; 12; 15. 2; 2; 4; 6; 8; 10. 1; 1; 2; 3; 4; 5. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | 1 – Remote / Rare 2 – Unlikely 3 – Possible 4 – Probable 5 – Highly Probable (Almost Certain) |  |  | 1 – Minor 2 – Moderate 3 – Major 4 – Severe 5 – Critical Note: impact number is unlikely to change with control measures |  |  |  |
| 5 Step Process | Step 1 – Identify the hazards | Step 2 – Decide who might be harmed and how | Step 3 – Evaluate the risks and decide on precautions (control measures) |  | Step 4 – Record your significant findings and include in Ex / Coord instructions as necessary. Implement control measures |  |  |  |  | Step 5 – Review your risk assessment and update as necessary |

| Company: | Europlan | Assessor: | TO BE COMPLETED |
| --- | --- | --- | --- |
| Activity (SSW) / Exercise (SST): | SC021 & SC038 Cleanroom and Modular Room Assembly Activities - Rev C1 | Assessor’s signature: | TO BE COMPLETED |
| Generic or Specific Risk Assessment: | Project-specific risk assessment - Draft for coordinated review | Assessment Date: | 04/08/2026 |
| Relevant Publications / Procedures: | MS-001, HPR-001, approved drawings, permits, ITP/QCP and project HSE procedures | Review Date for GRA (Step 5): | TO BE COMPLETED |

| (a) | (b) | (c) | (d) | (e) | (f) | (g) | (h) | (i) | (j) | (k) | (l) | (m) | (n) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref | Activity / element (Step 1a) | Hazards identified (Step 1b) | Who or what might be harmed and how, e.g. • personnel - fatality • staff / contractors - injury • General public - injury • Environment - spill (Step 2) | Existing control measures (Step 3a) | Assessment with existing controls |  |  | Is residual risk acceptable in the context of risk appetite for the activity? (Yes / No) – Refer to Risk Score Calculation above If Yes, move to column (n). If No, identify additional controls (Step 3e) | Reasonable additional controls that can be implemented to reduce risk to ALARP (Step 3f) | Reassessment with additional control measures |  |  | List required action(s) to instigate controls (Step 3j) |
|  |  |  |  |  | L (1 to 5) (Step 3b) | I (1 to 5) (Step 3c) | Score (L x I) (Step 3d) |  |  | L (1 to 5) (Step 3g) | I (1 to 5) (Step 3h) | Score (L x I) (Step 3i) |  |
| RA-01 | Workface access, slips, trips and poor lighting | Workface access, slips, trips and poor lighting | Operatives/others; strains, falls, impact | Controlled routes, housekeeping, adequate task lighting, segregated laydown and escape routes | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Supervisor/FRM-001 |
| RA-02 | Unauthorised or changed room position/design | Unauthorised or changed room position/design | Installers/end users; structural/interface failure, rework | Current DRG-001 set, setting-out HP, stop/change/release process | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | PM/FRM-004 |
| RA-03 | Manual handling by component | Manual handling by component | Crew; strain, crush, cuts, trapped fingers | Verified CMP-001 data, task assessment, clear route, coordinator, suitable grip/mechanical aid, exclusion zone | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Supervisor/CMP-001 |
| RA-04 | Panel instability/topple | Panel instability/topple | Crew/other trades; fatal crush injury | Approved Temporary Stability System, restraint before release, exclusion, inspection, no unsupported wall | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | TWC/TWS/FRM-003 |
| RA-05 | Mechanical lifting/vacuum lifter | Mechanical lifting/vacuum lifter | Crew/others; falling load, crush, equipment failure | Approved lift plan, AP/supervisor, LOLER evidence, SWL, pre-use checks, exclusion, communications | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | AP/LOP-001 |
| RA-06 | Work at height/falling objects | Work at height/falling objects | Operatives/persons below; fall, fatality, dropped object | Hierarchy, suitable inspected access, collective protection, exclusion, tool control; fall arrest only with clearance/anchor/rescue | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Supervisor/WAH-001 |
| RA-07 | Suspension after fall | Suspension after fall | Harness user; suspension trauma | Task rescue plan, trained rescuers, equipment, communication, prompt recovery/first aid | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Rescue lead/ERP-001 |
| RA-08 | Incomplete ceiling grid/truss loading | Incomplete ceiling grid/truss loading | Installers; collapse/fall | Approved sequence/design, component identification, temporary support, HP release, load limits | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Supervisor/ITP-001 |
| RA-09 | FFU/light/duct/AHU installation | FFU/light/duct/AHU installation | Crew; manual handling, dropped object, damage | Coordinated drawings, weight/handling plan, access, protection, no standing on FFUs | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Supervisor/CMP-001 |
| RA-10 | Electrical interface and tools | Electrical interface and tools | Personnel; shock, arc, burns, fire | No live work, isolation/LOTO, prove dead, competent person, PAT/pre-use checks, quarantine damage | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Electrical competent person |
| RA-11 | Cutting, drilling and grinding | Cutting, drilling and grinding | Operatives/others; cuts, eye injury, dust, noise, fire | Avoid where possible; permit if applicable, service check, correct guarded tool/blade, extraction, PPE/RPE, fire control/watch | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Permit issuer/PER-001 |
| RA-12 | COSHH products | COSHH products | Users/nearby persons; skin/eye/respiratory harm | Approved product, SDS/COSHH assessment, substitution, ventilation, hygiene, task PPE/RPE/face fit | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | COSHH owner/COS-001 |
| RA-13 | Noise/vibration | Noise/vibration | Tool users/nearby persons; hearing loss, HAVS | Select low-exposure method, assess exposure, maintain tools, limit time, hearing protection/health surveillance as required | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Supervisor/PLT-001 |
| RA-14 | Fire/hot work | Fire/hot work | Site occupants; burns, smoke, asset loss | Hot-work permit, combustibles removed/protected, suitable extinguisher, fire watch, alarm/escape maintained | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Permit issuer |
| RA-15 | SIMOPS/other trades | SIMOPS/other trades | All workface users; collision, conflicting controls | Coordination meeting, segregated zones, agreed sequence, shared emergency/access arrangements | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Site Manager |
| RA-16 | Damaged/non-conforming components | Damaged/non-conforming components | Installers/end users; failure, injury, quality loss | Inspect at acceptance, quarantine, NCR, approved disposition and reinspection | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | QA/FRM-002/005 |
| RA-17 | Emergency/evacuation | Emergency/evacuation | All persons; delayed rescue or exposure | Site alarm/contacts/assembly point, clear routes, trained first aid/fire roles, task rescue arrangements | TBC | TBC | TBC | TBC - draft not approved | Confirm implementation and evidence before release. | TBC | TBC | TBC | Supervisor/ERP-001 |

| Authorising Officer | Name | Job title | Date | Signature |
| --- | --- | --- | --- | --- |
| Existing and additional controls agreed | TO BE COMPLETED | TO BE COMPLETED | TO BE COMPLETED | TO BE COMPLETED |
| Where risk is elevated up the HoE to confirm additional controls implemented | TO BE COMPLETED | TO BE COMPLETED | TO BE COMPLETED | TO BE COMPLETED |

# NOTES

| Risk = Likelihood x Impact ¦ Status: DRAFT - NOT APPROVED FOR CONSTRUCTION Likelihood; Definition. 5; Highly Probable (Almost Certain); Is expected to occur in most circumstances. 4; Probable; Will probably occur at some time, or in most circumstances. 3; Possible; Fairly likely to occur at some time, or some circumstances. 2; Unlikely; Is unlikely to occur, but could occur at sometime. 1; Remote / Rare; May only occur in exceptional circumstances. Impact; Definition (Health Safety and Environment). 5; Critical; - Multiple fatalities or permanent, life changing injuries. - Permanent loss or damage beyond remediation of an important and publicly high-profile natural resource, area or species. - Multiple incidents causing a major environmental impact.. 4; Severe; - A single death or multiple life-threatening injuries. - Severe damage over a wide area and/or on a prolonged basis to a natural resource, including controlled waters, or geography requiring multi-year remediation. - Single incident causing a major environmental effect or multiple incidents causing significant effect.. 3; Major; - Single life changing injury or multiple injuries which have a short-term impact on normal way of or quality of life. - Moderate damage to an extended area and/or area with moderate environmental sensitivity (scarce/ valuable) requiring months of remediation. - Single incident causing significant environmental impact.. 2; Moderate; - Multiple injuries requiring first aid. - Moderate damage to an area, and that can be remedied internally. - Multiple incidents causing minor environmental effect.. 1; Minor; - An Injury requiring first aid - Limited short-term damage to an area of low environmental significance/ sensitivity - Incidents causing minor environmental impacts. | Step 5 - Review after a design, drawing, sequence, workface, personnel, product or equipment change; incident or near miss; control failure; service clash; temporary-works alteration; lift-plan deviation; or at the project-approved review frequency. • where required by local instructions/procedures. • if the safe execution of the activity relies on stringent supervision and/or adherence to a safe system of work. • if there is reason to doubt the effectiveness of the assessment. • following an accident or near miss. • following significant changes to the task, process, procedure, equipment, personnel or management. • following the introduction of more vulnerable personnel (e.g. persons under 18 or pregnant persons). Risk Management. Risk Rating; Authorisation; How Risk should be managed. 1 – 3 (Very Low); Supervisors; Review periodically to ensure conditions have not changed and working within ALARP and risk appetite.. 4 – 9 (Low); Supervisors. 10 – 12 (Medium); Managers; Good risk mitigations to ensure that the impact remains ALARP and tolerable. Re-assess frequently to ensure conditions remain the same.. 15 – 16 (Medium to High); Managers; Requires active management – review of desired outcome with additional resources or change to output requirements.. 20 (High); Directors; Contingency plans may suffice together with limited risk mitigations to achieve risk ALARP and tolerable.. 25 (Very High); Directors; Work capability where the required outcome impacts on work capability.. |
| --- | --- |